Platinum ERP – Configurable Project Prioritisation Framework

Module: IDP Strategic Planning
Subsystem: Prioritisation Configuration Engine

1. Objective

Provide municipalities with the ability to define, configure and manage their own prioritisation framework while maintaining compliance with National Treasury and COGTA guidelines.

The configuration system must allow administrators to manage:

- Prioritisation criteria

- Scoring scales

- Weighting percentages

- Mandatory criteria

- Criteria groupings

- AI influence weighting

- Future changes without system modification

2. Configuration Principles

The prioritisation engine must be:

Fully configurable

Criteria, scoring scales and weights must be editable.

Version controlled

Changes must apply only to new IDP cycles, not historical ones.

Governance controlled

Only authorised roles may change prioritisation frameworks.

Transparent

All configuration changes must be auditable.

3. Prioritisation Criteria Configuration

Municipalities must be able to configure their own criteria framework.

Default criteria will be preloaded based on Treasury guidance.

Example default criteria:

| Code | Criteria |
| --- | --- |
| STRATEGIC_ALIGNMENT |  |
| SERVICE_DELIVERY_IMPACT |  |
| COMMUNITY_NEED |  |
| LEGISLATIVE_COMPLIANCE |  |
| FINANCIAL_FEASIBILITY |  |
| IMPLEMENTATION_READINESS |  |
| DELIVERY_RISK |  |

However municipalities must be able to:

Add new criteria
Deactivate criteria
Modify descriptions

Example additional municipal criteria:

- Economic development impact

- Climate resilience

- Job creation

- Tourism development

4. Criteria Weight Configuration

Each criterion must have a configurable weight.

Weights must total 100%.

Example configuration:

| Criteria | Weight |
| --- | --- |
| Strategic Alignment | 25% |
| Service Delivery Impact | 20% |
| Community Need | 15% |
| Legislative Compliance | 10% |
| Financial Feasibility | 15% |
| Implementation Readiness | 10% |
| Risk | 5% |

Administrators must be able to adjust these values.

5. Scoring Scale Configuration

Each criterion must support configurable scoring scales.

Default scoring scale:

| Score | Meaning |
| --- | --- |
| 0 | No impact |
| 1 | Very low |
| 2 | Low |
| 3 | Moderate |
| 4 | High |
| 5 | Very high |

Municipalities may optionally configure:

- 3 point scale

- 5 point scale

- 10 point scale

6. Criteria Grouping

Criteria can be grouped into logical categories.

Example:

Strategic Criteria

Strategic Alignment
Legislative Compliance

Community Criteria

Community Need
Service Delivery Impact

Financial Criteria

Financial Feasibility

Delivery Criteria

Implementation Readiness
Risk

Grouping enables dashboard reporting.

7. Configuration Versioning

Each IDP cycle must reference a Prioritisation Framework Version.

Example:

| IDP Cycle | Framework Version |
| --- | --- |
| 2026–2031 | Version 1 |
| 2027 Review | Version 1 |
| 2031–2036 | Version 2 |

When criteria change:

- new version created

- historical scoring remains unchanged

8. Configuration Validation Rules

System must enforce:

Weight Validation

Sum of weights must equal 100%

Active Criteria Validation

At least one criterion per category must be active.

Score Range Validation

Score must fall within defined scoring scale.

9. Configuration User Interface

Admin users must have access to a Prioritisation Configuration Panel.

Configuration Screens

Criteria Management

Add / Edit / Disable criteria.

Fields:

Criteria Name
Description
Category
Default Weight
Active Status

Weight Management

Editable weight percentages.

System displays total.

Validation prevents saving if total ≠ 100%.

Scoring Scale Configuration

Define:

Minimum score
Maximum score
Score descriptions

Framework Version Management

Create new framework version.

Assign to IDP cycle.

10. AI Model Configuration

Municipalities must also be able to configure AI influence weighting.

Example:

| Component | Weight |
| --- | --- |
| Human Scoring | 80% |
| AI Recommendation | 20% |

Municipalities may choose:

- AI disabled

- AI advisory only

- AI blended scoring

11. Configuration Data Model

Additional tables required.

Priority_Framework

FrameworkID
FrameworkName
Version
CreatedDate
CreatedBy
Status

Priority_Criteria

CriteriaID
FrameworkID
CriteriaName
Category
Description
Weight
Active

Priority_ScoringScale

ScaleID
FrameworkID
MinScore
MaxScore
ScoreDescription

Priority_Weights

FrameworkID
CriteriaID
WeightPercentage

Priority_FrameworkAudit

AuditID
FrameworkID
ChangeType
OldValue
NewValue
ChangedBy
ChangedDate

12. Workflow for Framework Changes

Configuration changes follow governance workflow.

Step 1
Administrator proposes framework change.

Step 2
Strategic Planning Unit reviews.

Step 3
Municipal Manager approval.

Step 4
New framework version activated for next IDP cycle.

13. Dashboard Transparency

The system must show the prioritisation framework to users.

Example dashboard panel:

Current Prioritisation Framework

Version: 1.2
Effective Year: 2026 IDP Review

Criteria and weights displayed.

This improves transparency during council presentations.

14. Replit Development Tasks

Configuration subsystem tasks.

1 Build prioritisation framework table structure
2 Build criteria management UI
3 Build weight configuration UI
4 Implement weight validation logic
5 Implement framework versioning
6 Link framework to IDP cycle
7 Implement configuration audit trail
8 Implement scoring scale configuration
9 Implement AI weighting configuration

15. Governance Benefits

This configuration capability ensures:

- adaptability to future Treasury guidance

- municipal autonomy

- defensible prioritisation methodology

- long-term sustainability of the system